**INTRODUCTION**

Project Name: Tutorials Ninja – User Registration and Currency

Prepared By: Poulomi Roy

Date: 29/01/2025.

Reviewed By: Shiva Kumar.

Version: Website.

Approval: Shiva Kumar.

This test summary report details the testing activities conducted for the Tutorials Ninja Web Application during the period from 29/01/2025 to 31/01/2025.

The objectives of this report are:

· To provide an overview of the test case execution status.

· To provide an overview of the bug report status.

· To present a summary of the defects identified and their current status.

· To offer suggestions for the next phase of testing.

**TEST CASE EXECUTION STATUS**

The table below summarizes the status of all test cases executed for the Tutorials Ninja Web Application during the testing period:

**Test Case Status**  **Result**

Total Number of Test Cases 46

Passed Test Cases 36

Failed Test Cases 10

**DEFECT STATUS**

The following table highlights the defects identified, categorized by their priority level:

**Defect Priority** **Count**

Critical 04

Major 05

Minor 01

-----------------------------------------------

Total Defects 10

-----------------------------------------------

**RECOMMENDATIONS FOR NEXT TESTING PERIOD**

Addressing Defects: Immediate attention should be given to resolving the identified critical defect.

Retesting: Ensure failed test cases are retested after the defects have been resolved, with particular focus on functionality and performance.

Further Testing: Expand the scope of testing to cover more edge cases and to assess performance under varying user loads.